TEST PLAN
Phone Book Management System

1. Introduction

This Test Plan describes the testing approach, scope, objectives, resources, and schedule for the Phone Book Management System.

2. Test Objectives

- Verify that all system functions work according to the requirements.
- Detect defects in functional behavior.
- Ensure data integrity and error handling.

3. Test Scope

In Scope:
- Contact management (Add, Update, Delete, View)
- Group management
- Search, Filter, Sort contacts
- Import and Export contacts

Out of Scope:
- Performance testing
- Security testing

4. Test Items

- Contact List
- Contact Details
- Group Management
- Import / Export Module

5. Test Strategy

- Manual functional testing
- Test cases are derived from Use Cases
- Both positive and negative scenarios are tested

6. Test Environment

- Operating System: Windows 10
- Application Type: Web/Desktop Application
- Database: Local database

7. Test Deliverables

- Test Plan document
- Test Case document
- Test Result report

8. Entry and Exit Criteria

Entry Criteria:
- Requirements and Use Cases are approved

Exit Criteria:
- All planned test cases are executed
- Major defects are fixed

9. Test Schedule

- Test planning: 1 day
- Test case design: 2 days
- Test execution: 2 days
- Bug fixing and retesting: 1 day

10. Risks and Mitigation

Risk: Incomplete requirements
Mitigation: Review requirements with team and lecturer

11. Approval

Test Plan is reviewed and approved by the project supervisor.